TEAM WORKING CHARTER

Northstar Retail Co. — Support Deflection MVP Engagement

Team Name:         PLP-Group 34

Sprint Duration:    1 Week

Date Signed:         11TH August

Members:              1. Erick Odiwuor

2). Asivhannzhi Muofhe

3). Belinda Awinja

4). Emmanuel Argut

5). Rodah Mwikali

1. Purpose

This Charter is the governing agreement for how this team will communicate, meet deadlines, resolve conflict, and hold one another accountable during the Northstar Sprint. All members agree to abide by these terms for the full duration of the engagement. This document, together with the audit log and project board, constitutes the record of good-faith collaboration required for delivery.

# 2. Communication Norms

| Item | Agreement |
| --- | --- |
| Primary channel | Use WhatsApp for daily updates and Google Meet for daily meetings. |
| Response time | All members respond to direct questions within 4 working hours |
| Daily check-in | Each member posts a status update by 8:00 PM EAT daily |
| Standing meetings | Day 1 Charter workshop (90 min); daily 15-min standup; Day 4 checkpoint review |
| Blockers | Any member stuck more than 2 hours posts to the channel immediately |

# 3. Deadlines and Work Standards

- All project board tasks represent no more than 4 hours of work; larger tasks are split before being added to the board.

- Board status is updated the same day the work occurs. Batched or end-of-week updates are not permitted.

- Every commit or edit follows the required convention: <type>: <what changed> - <why it matters>. Non-descriptive messages (e.g. "wip", "updates") are not acceptable.

- A task is marked Done only when it fully satisfies its stated Definition of Done.

- All deliverables are due by 11:59 PM EAT on the assigned day. Anticipated delays must be flagged in the team channel at least 3 hours before the deadline.

# 4. Conflict Resolution

This team resolves disagreements in the following order:

- Step 1 — Direct conversation. Members involved discuss the disagreement directly within 24 hours of it arising.

- Step 2 — Team discussion. If unresolved, the issue is raised at the next standup and settled by majority vote.

- Step 3 — Escalation. If still unresolved, or if the delay threatens a deadline, the issue is raised to the course instructor/facilitator with a brief written summary of the disagreement and the resolution steps already attempted.

All discussion remains respectful and focused on the work product, not on individuals.

# 5. Escalation Path — Inactivity

Per the sprint's non-negotiable rules, zero visible activity (no commits, edits, or board movement) from any member for two or more consecutive days triggers immediate escalation, as follows:

| Step | Action | Timing |
| --- | --- | --- |
| 1 | A teammate privately checks in with the inactive member | Immediately upon detection |
| 2 | If no response, flag in the team channel and reassign open tasks to keep the board moving | Within 12 hours of Step 1 |
| 3 | If still unresponsive, escalate to the instructor with a timestamped audit log summary | Within 48 hours of initial silence |

# 6. Signatures

By signing below, each member agrees to be bound by the terms of this Charter for the duration of the Northstar Sprint.

1. Name: ERICK ODIWUOR	Signature:  E.D 	Date: 11th August

2. Name: ASIVHANNZHI MUOFHE	Signature:  A.M 	Date: 11th August

3. Name: BELINDA AWINJA	Signature:   B.A 	Date: 11th August

4. Name: EMMANUEL ARGUT	 Signature:   E.M 	Date: 11th August

5. Name: RODAH MWIKALI	Signature:   R.M 	Date: 11th August